Summary of the capacity analysis and the proposal of measures in order to ensure the competence of the intermediate bodies and beneficiaries to implement projects

Following problems and bottlenecks in relation to the capacity of below mentioned subjects and suggestions for their solutions were identified on the basis of information provided by the survey focused on beneficiaries – state investment organizations (WWD, RIA and RMD) and the intermediate body SFTI, on the subsequent analysis carried out by the MoT CR and on the conclusions of the OPT 2014-2020 ex-ante evaluation.

Special areas, which have been considered as problematic over a long period, are as following:

- Complicated tender procedures – often time consuming and administrative demanding selection process of a project documentations contractor and supervisions and other acts connected with the preparation and control of projects

- Fluctuation of state employees – lack of high qualitaty employees is often linked with a high degree of state employees’ fluctuation, above all experts. Fluctuation is linked above all with low financial valuation, which is hardly competitive with private sector. Inflexible system of remuneration is also another important factor. Unfulfilled job expectations with regard to required work performance and high workload of some employees can also be the reason for fluctuations.

- Outsourcing – the lack of systemized positions is often solved by outsourcing of required employees for performing necessary activities. In some cases outsourcing seems to be inefficient, it creates potential conflict of interests (the interest of public investor versus the interest of private subject).

- Problems with construction supervision  from the state (SFTI)– delays in supervisions realization as a result of prolonged and complicated tender procedures for contractor also in case of concept change (initially supervisions were competed for each project separately, which caused delays by complicated tender procedures).

- Problems with construction supervision from investor side - RMD has limited capacities, motivation and expert competences of the personnel, which should carry out investors’ supervision (overloaded with the office work, insufficient personnel financial valuation and low prestige of employment in the RMD).

Solution proposals:

- Strengthening of the internal administrative capacities – in general this solution can be defined as quantitative (i.e. increase in the number of employees) or qualitative (e.g. motivation strengthening).

- Employee benefits – currently the state administration is unable in the area of financial remuneration of experts to compete with private sector. Therefore it is necessary to concentrate on other possible benefits, which can partially change this state:

  - System of education (not only by new employees, but also deepening of knowledge and skills by employees with professional experience in order to develop their expert knowledge in profesional field and improving their language knowledge.

  - Knowledge exchange with foreign partners.

- In the OPT 2014-2020 supervisions will be carried out in the SFTI section, in order to ensure supervisions the administrative capacities of SFTI shall be increased (in order to prepare tender procedures) and possibly also number of employees responsible for projects implementation audits.

- An increase in wages of RMD employees, e.g. via change of the RMD legal form, reduction of administrative burden of expert personnel.

Concerning personal capacities measures have been identified solving problems in concrete areas by individual beneficiaries and intermediary body (in detail see self-assessment tables):

- WATERWAYS DIRECTORATE (ŘVC or WWD)

The WWD has identified the need for increasing the number of positions. The following areas need to be covered:

  - Tender procedures (1 employee for the administration of tender procedures +1 lawyer)

This is a crucial and very demanding area where substitution must be possible. The additional lawyer position will allow reducing the length of an investigation and selection process.

  - Elaboration of the “project pipeline” – preparation and realization process of projects - +4 employees

  - Maintenance and management of the infrastructure to be built (both administrative and financial) – +1 employee

It concerns only the infrastructure, which stays in the administration of the WWD (port infrastructure).

  - Management of complex systems in the given transport sector – +1 employee

Telematics is the essential part of transport infrastructure and must be provided for by a competent employee.

  - Internal procedures and training for efficient project monitoring, identification of possible delays and public tender procurement – +1 lawyer

External legal services are very costly, therefore, own staff would be more convenient.

  - Internal procedures for early problem solution during project implementation – +1 employee (year 2015) and +1 employee (year 2018)

It is important to point out that the increased volume of implemented investments and, simultaneously, the need for increased capacities, will depend on the actual readiness of key investments and also the availability of funds from the Operational Programme Transport 2.

- RAILWAY INFRASTRUCTURE ADMINISTRATION (SŽDC or RIA)

The RIA has identified a great need for reinforcement of job positions. The following areas need to be covered:

  - Tender procedures – the present organization model is convenient (An increase in employees number – Directorate +2, Civil engineering administrations +8 – only experts in public procurement legislation)

The requested increase in staff numbers is essential for a successful process of drawing European funds.

  - Ensuring compliance with the requirements resulting from environmental laws (An increase in employees number – Directorate +2, Civil engineering administrations +3 – only experts in public procurement legislation)

Estimates of the future administrative capacities must reflect the more strict requirements for assessing changes in project applications with respect to the change in the relevant legislation. As part of the change in legislation, the requirement for additional screenings has also been defined (ca. 10 projects need to be administered – a time limit).

  - Preparation and implementation of quality projects (An increase in employees number – Directorate +15 (up-grading department and O26) +11 (O12,13,14,20), Civil engineering administrations +15 (preparation incl. legal services), +29 (system specialists), local directorates)

  - Financial project management (An increase in employees number - Directorate +3, Civil engineering administrations +2 system specialists – construction economists; implementation area +5 system specialists – construction economists)

  - Maintenance and management of the infrastructure to be built (administrative, technical as well as financial) (An increase in employees number – Directorate +2, Local directorate +470)

  - Management of complex systems in the relevant transport sector (ITS, ERTMS) (An increase in employees number – Directorate O26 +1, Civil engineering administrations – Preparation department +1 system specialist, Implementation department  +4 system specialists)

  - Internal procedures for an efficient monitoring of projects (…) + for early problem solution in the area of project implementation (An increase in employees number – Directorate +4 system specialists, Construction administration +2 system specialists)

- ROAD AND MOTORWAY DIRECTORATE (ŘSD or RMD)

The RMD identified the need for an increase in job positions. The following areas need to be covered:

  - Tender procedures – +3 specialists – methodology and control activities (General Directorate), +8 employees for expert administrative activities concerning a procedure of public procurements (CEA and branches).

So far shortcomings in terms of capacity and expertise have been resolved by means of outsourcing which, in this particular area, is possible only for support in the resolution of specific, legally demanding cases.

  - Ensuring compliance with the requirements resulting from environmental laws – +3 employees – EIA specialists (General Directorate).

Capacities of the relevant departments will have to be reconsidered in the future. Particularly, this concerns cases with territorial and temporal concentration of significant investments in the region, as part of the completion of backbone roads. The level of staff expertise corresponds to the possibilities available to organizations co-financed from the State budget (remuneration, (little) attractiveness of the public sector, etc.).

  - Preparation and implementation of quality projects – +3 specialists – check of additional works and project documentation (General Directorate), +3 specialists – OPT issues (administrations and branches).

With respect to the growing demands related to activities organized by the construction department in the area of preparation, implementation and funding of constructions, capacities of the department will need to be reconsidered for the future.

  - Financial project management – Capacities of the relevant departments will have to be reconsidered for the future (number of employees is specified see c).

In case of financial and process management, solving capacity and expertise shortcomings via outsourcing is inefficient and difficult to apply, considering the crucial part these processes play in the organization’s activities.

  - Maintenance and management of the infrastructure to be built (administrative, technical as well as financial) – +8 specialists – rest areas, tunnels, closures and public procurements (General Directorate), +12 – provision of maintenances and public procurements (CEA and branches).

Capacities of these departments will have to be reinforced continuously for the future. Specifically, this concerns cases with territorial and temporal concentration of significant investments in the region, as part of completing backbone roads.

  - Management of complex systems in the relevant transport sector (ITS, ERTMS)

Dtto e)

  - Internal procedures for efficient monitoring of projects (…) + for early problem solution in the area of project implementation

Strong reinforcement will be needed, in particular, in departments focusing on construction quality control.

The requirement for +12 employees – new constructions.

- STATE FUND FOR TRANSPORT INFRASTRUCTURE (SFDI or SFTI)

The number of staff members needs to be increased gradually in order to ensure Supervising activities. In case that the MoT will manage to employ +30 employees for supervisions the needed personnel capacity for supervisions will be covered and from that point it will not be necessary to outsource other employees.

If there is a problem at a labour market to find needed number of staff, the SFTI will have to outsource lacking number of employees.

For fulfilment of the measures following milestones are defined:

September 2015: Report on fulfilment of the measures and update of the target states

October 2015:	Launch of RMD and RIA capacity assessment by an external consultant

September 2016: Report on implemented measures incorporating (in case of RMD and RIA) the recommendations of the external consultant and an outlook  of solution of eventual remaining bottlenecks