Detailed Action Plan according to the JASPERS Guidance Note “Methodological support to the Preparation of National and Regional Transport Plans and the related Ex-Ante-Conditionality to the 2014-2020 Programming Period”

# Evaluating the strategies structure for the transport sector development in the period 2014 – 2020

## Description of the strategies´ structure

The strategies for the transport sector form a multi-level structure. It is a system with a defined structure set by the scope of individual partial strategies and relations between them; a function (content and effect of individual strategies changes in time) and evolution, i.e. development of the system using experience from the past (represented by a cycle of evaluation, monitoring and updating of documents). Higher level strategies have a broader subject scope but also a higher level of generalisation and vice versa. Higher level strategies are based on lower level strategies while the lower level strategies are shaped by higher level strategies (feedback).

The following levels of transport strategies exist:

- Supra-sectorial strategies representing the foundations for transport sector strategies that are of cross-sectional nature. In particular, European and national strategies are included here:

  - Europe 2020

  - Strategic Sustainable Development Framework (Czech Republic)

  - National Reforms Programme

  - International Competitiveness Strategy

  - Regional Development Strategy

  - Territorial Development Policy

- Sector-wide strategies (European and national; regional and local strategies are not listed)

  - White Paper - Roadmap to a Single European Transport Area – Towards a competitive and resource efficient transport system

  - Transport Policy of the Czech Republic for the period 2014 – 2020 with an outlook to 2050

- Sectorial strategies focused on selected areas of the transport sector:

  - Regulation No  1315/2013/EU on Union guidelines for the development of the trans-European transport network

  - Transport Sector Strategies

  - Public Transport Concept

  - National Road Safety Strategy

  - Action Plan for ITS Introduction in the Czech Republic

  - Strategy of Logistics Support from Public Sources

  - Process of internalisation of external costs and concept of payment for road transport

  - Air Transport Concept

  - Waterway Transport Concept

  - National Bicycle Transport Strategy

  - Construction preparation schedule for Fast Connection Lines

  - National Space Plan

  - National Clean Mobility Action Plan

- Partial concepts, strategies, programmes and action plans (illustrative selection):

  - Action Plan of the Transport Sector Strategies

  - Annual schedules of transport infrastructure constructions preparation

  - SFTI budget

  - Transport service plans of the state and regions; sustainable urban mobility plans (only for larger cities)

  - Multimodal Transport Support Programme

  - Survey of Opportunities for the Fast Connection System

  - ERTMS Deployment Concept

  - Concept for ITS in Road Transport

  - Railway Network Electrification Concept

## Compliance with European Strategies and European Legislation

The following constitute the key elements of European transport strategies:

- European transport policy in the form of the White Paper - Roadmap to a Single European Transport Area – Towards a competitive and resource efficient transport system (hereinafter as White Paper). This document has not been discussed in the Council (no conclusion of the Council adopted for this document). The objectives were set using the top-bottom approach – for the transport sector, the main objectives were derived from cross-sectional European strategies, in particular Europe 2020 Strategy. Focus was aimed mostly at low-carbon economy (Communication from the Commission A Roadmap for moving to a competitive low carbon economy in 2050, COM (2011)112.). The transport sector must meet the given objectives if the plan of reducing impacts on global changes is to be fulfilled.

In its Transport Policy for the period 2014 – 2020 with an outlook to 2050, the Czech Republic sets similar objectives while adding other objectives important from the national point of view based on the following principles:

  - The transport policy respects the irreplaceable role of all transport modes. Also road transport is irreplaceable for a substantial part of the transport market (in particular in fragmented transport, transport on shorter distances and on relations with less concentrated transport flows). Therefore, even after the increase in importance of railway transport, a large number of heavily used roads will still exist. These roads are often passing through intravillan areas of municipalities of all sizes (including Prague). Strong negative impacts on health of inhabitants can be observed as a result (noise, in particular during night hours; exhaust fumes; traffic safety in cities). The objective of the transport policy is to eliminate these negative impacts by building of by-passes. Nevertheless, due to the settlement structure of the Czech Republic (numerous municipalities close to each other), this often means that a completely new route must be built. As a result, two-, three- or four-lane roads are to be built depending on the values forecasted by the multi-modal transport model.

  - Investments into road infrastructure shall in no case contribute to transfer of transport from rail to road, the parallel upgrading of railway infrastructure is therefore necessary, in particular on the TEN-T Network. The TEN-T Network on the Czech territory is designed in order to ensure serving of “secondary and tertiary nodes” represented by the most important centres of the Czech Republic of national significance in addition to long-distance European routes. In cases where some of these important centres are not served by the TEN-T Network, the Transport Policy also proposes to address the issue of rail transport service coverage.

  - Transport problems have a tendency to concentrate in particular in larger cities and their agglomerations. Another objective therefore focuses on support for those railway lines that are important for urban and suburban transport and at the same time are not part of the TEN-T Network. The development of mass urban transport systems in cities, in particular those types of transport directly powered by electric energy, is of equal importance. This segment falls among the responsibilities of individual cities while the state considers it important to support cities in this activity.

- Regulations No 1315/2013/EU and No 1316/2013/EU. European policy aimed at development of transport infrastructure important for long-distance transport flows, including its equipment by modern technologies. It also includes the definition of a two-level trans-European network. The Transport Sector Strategies document represents its national counterpart. Its main objective is to ensure the completion of the core TEN-T Network by 2030, of the comprehensive TEN-T Network by 2050 and providing of sufficient financial resources for the repairs, maintenance and operation for the entire operated transport network in the form of mandatory expenditure. In addition, other projects have been defined based on Transport Policy principles (see above).

## Planned steps until 2016

In general, the key objective of the Czech Transport Policy is to achieve operation of an efficient sustainable transport system. The system is based on systemic interconnections of its elements, including:

- Multimodal transport infrastructure;

- Telematics;

- Infrastructure interconnecting individual modes in passenger and freight transport;

- Ensuring viable multimodal freight transport systems including connection to logistic and distribution systems;

- Ensuring a sustainable multimodal public passenger transport system based on segmentation;

- Interconnecting public transport with individual motorised and non-motorised transport;

- Traffic safety;

- Safety of infrastructure and operation thereon (protection against pathological phenomena in the society, natural disasters resilience);

- Minimising the impact of transport on public health and on the environment;

- Energy and transport (reducing the dependency on fossil resources, thus decreasing the production of greenhouse gases);

- Vehicle fleet in public passenger transport (attractiveness, energy efficiency, renewal cycle);

- Vehicle fleet in individual transport (emission classes, alternative fuels, safety elements);

- Vehicle fleet in freight transport (emission classes, alternative fuels, safety elements, noise and vibrations).

In the Czech Republic, this system is being strategically developed based on the Transport Policy and twelve related strategic documents.

### Transport Infrastructure

The Transport Sector Strategies represent the basic document for transport infrastructure development and maintenance.

Several key measures listed in the Transport Policy of the Czech Republic for the period 2014 – 2020 shall be followed within the framework of the strategy to achieve fulfilment of the general key objective. These include mainly ensuring stable and predictable sources to cover the financial needs related to transport infrastructure repairs, maintenance and construction as well as legislative and organisational and operational steps. On a more general level, the basic task of Transport Sector Strategies is to stabilise revenues for state transport infrastructure operation, maintenance and development; two types of financing need to be ensured:

- Mandatory (maintenance + operation)

- Development

Correct distribution and efficient usage of financial resources must be ensured across the transport sector. Sufficient financial resources are necessary in particular for covering of the operational costs and transport infrastructure maintenance costs. Financial resources are furthermore necessary for ensuring the objectives of the Transport Sector Strategies on the level of wishes of the society – these are the following:

- Complete the building of the motorways and expressways network;

- Adjust Class I Roads to transport and environment protection needs;

- Build modern fast railway connections in the scope corresponding with economic efficiency conditions and feasibility with regard to environmental impacts.

Completion of the core network, elimination of negative environmental impacts and removal of maintenance deficits are the priority, not investments as such. Exaggerated and difficult to achieve objectives would lead to subsequent crises and permanent incompletion of the system. Such investments that can be implemented relatively soon and the positive effect of which can be felt within a reasonable timeframe from the moment of the investment decision are sensible. Investments that cannot be implemented within a foreseeable timeframe shall be put into the database of measures. Improving the efficiency and rationality of construction preparation works is of crucial importance as the current results in this aspect are a matter of concern in the case of all beneficiaries. As there are uncertainties in the process of constructions´ preparation and financing, it is necessary to have projects available representing at minimum 200-300% of the real investment capacities for the proposed timeframe.  This project portfolio must be kept up to date at any moment, all required documents must be valid, it is necessary to react to changes in standards or in approaches, and to perform periodical updating of feasibility studies or renewal of documentations for the zoning procedure or building permit procedure if necessary. The functional part of the database of development actions will thus be available. Investment measures going further than the necessary scope will have to be conserved; with information about why a project is not being pursued. The conservation phase can be extended; projects can subsequently be moved into the pipeline of measures or cancelled if they are assessed as not efficient or not necessary. These projects will be stored in the conserved part of the development actions database.

The process of preparation of measures and implementation of activities in transport infrastructure maintenance, preparation and development shall be monitored by the Department of Strategy of the Ministry of Transport that shall also act as the control body. It is important to ensure the basic functions of the owner of the infrastructure, i.e. control of the maintenance and considerate decisions related to development. Conservative approach shall also be adopted with regard to operation of infrastructure and discontinue operation of non-used infrastructure.

The control system for maintenance, renewal, removal of bottlenecks and dangerous places as well as old ecological burdens shall remain under the responsibility of individual road administrator with the Ministry exerting control activities; development activities of the investors shall be coordinated by the Department of Strategy and the state investors will remain responsible for efficient implementation of development measures and due preparation of necessary items for receiving support from the EU.

The following needs in particular are crucial for fulfilment of the main tasks related to transport infrastructure operation, maintenance and development:

- Continuously address the necessary setting of priorities taking into account limited financial resources using the results of Transport Sector Strategies and their planning instruments.

  - It has been fulfilled continuously – the preparation process is tendered out and financed on the basis of the Transport sector strategies outcomes and continuously the progress in projects preparation is being observed (update of tables with milestones of projects preparation and their realization).

- For the superior network, focus on ensuring permanent availability of the given infrastructure in the required quality. This is related mainly to ensuring financial resources for operation, operability, repairs or maintenance.

  - Increase in maintenance expenditures is taking place according to the plan set in Transport sector strategies.

- Ensuring sustainable operation of existing transport infrastructure with regard to mandatory network costs shall be a priority.

  - Increase in maintenance expenditures is taking place according to the plan set in Transport sector strategies.

- In order to ensure mandatory financial resources for the network and its necessary development, investment resources in the minimal volume as set in the Proposal variant of Funding (PVF) of the Transport Sector Strategies. Development activities of supra-national importance, such as FC/HSL will not be possible without EU co-financing continuing also after 2020. It is therefore necessary to negotiate about the future financial framework of such co-financing already in the following period.

  - Government resolutions No. 449/2013 and No 850/2013 deal with solution of financial needs of transport infrastructure.

- Other development necessary to address documented long-term predicted needs of users will always be limited by available resources. The superior transport network structure on the Czech territory will be far from completed within the 2030 time horizon due to its extent and financial resources needed.

- In order to ensure the volume of the PVF primarily for the period 2014 – 2020, it is necessary to stabilise the sources for sustainability of the existing network and, in the ideal case, also for a relatively conservative volume of construction allowing fulfilment of realistic objectives.

  - Government resolutions No. 449/2013 and No 850/2013 deal with solution of financial needs of transport infrastructure.

- Ensuring of stable financial resources for transport infrastructure maintenance and development represents one of the key tasks of the Czech Transport Policy. It is necessary to provide for stabilisation of resources for transport infrastructure financing through the SFTI (share of national resources without European contribution) in the minimal volume of CZK 43bn/year in 2013 price levels. Nevertheless if international obligations are to be met and the role of the state to create suitable conditions for business in the Czech Republic by increasing its competitiveness and ensuring competitiveness of all regions is to be fulfilled, it will be necessary to adopt a political decision on securing of SFTI revenues in the total volume of at least 1.8% of GDP/year, this being approx. CZK 70bn/year in current prices (including European financing) – PFO.

  - Government resolutions No. 449/2013 and No 850/2013 deal with solution of financial needs of transport infrastructure.

- It is absolutely crucial to continue in the future with investments preparation primarily of sections on the TEN-T network (railway, road and waterway) and important sections of Class I Roads and other important railway lines with focus on priority projects according to the results of Transport Sector Strategies in order to ensure the possibility of meeting the objectives and satisfying the needs of users.

  - It has been fulfilled continuously – the preparation process is tendered out and financed on the basis of the Transport sector strategy outcomes and continuously the progress in projects preparation is being observed (update of tables with milestones of projects preparation and their realization).

- The draft TEN-T Regulation defines two levels; the core network shall be completed by 2030 and the comprehensive network by 2050 – this requirement, together with project maturity, conditions applied to and availability of individual sources of financing, serves for the primary setting of priorities. It will be possible to complete only a part of the network in the period 2014 – 2020. Therefore the Transport Sector Strategies define top-level priorities for this period. After 2020, the available financial resources shall be used to ensure that the given infrastructure is completed at latest by 2050 while respecting the parameters from the draft TEN-T Regulation. Only the necessary projects with reasonable technical and economic parameters shall be built with priority given to projects linked to TEN-T.

- Feasibility studies and project intentions shall be approved pursuant to Decrees of the Ministry of Transport (V-1 and V-2/2012) or more precisely pursuant to principles thereof. The missing parts of the transport infrastructure matrix shall be prepared with such capacity as to correspond to their expected use and so that they can be justified from the point of view of economic rate of return. This shall apply in particular to design parameters that are to be optimised based on the entire service life of the investment already in initial phases of project preparation in the ideal case. Project optimisation shall reflect to the maximum possible extent the development consent procedures already completed.

- Procurement shall be launched only for projects with thoroughly prepared tender documentation in order to eliminate to the maximum non-eligible project costs (extrawork that cannot be accepted). Ensure high-quality and responsible supervision of construction and adjust the business terms and conditions to reflect these requirements. Or alternatively consider the design & build approach (Yellow FIDIC) for tendering of constructions in future.

- The volume of financial resources as predicted by the PFO from the Transport Sector Strategies document might not be such this limited amount in the future and as project preparation and investment activities usually represent less than 7% of the construction costs, preparation thus must continue in larger volumes than are the defined planned financial sources for implementation.

- For measures on the TEN-T Network, technical and economic parameters need to be stabilised at the level of the Ministry of Transport and of the investors pursuant to directives and financial resources for preparation pursuant to TSS2 to be ensured; priority project shall be fully and thoroughly prepared. In parallel, potential high-priority intentions will be converted to projects.

  - It has been fulfilled continuously – the preparation process is tendered out and financed on the basis of the Transport sector strategy outcomes and continuously the progress in projects preparation is being observed (update of tables with milestones of projects preparation and their realization).

- A detailed overview of project necessity in the context of overall functionality of the classified system of Class I Roads shall be drafted for measures on Class I Roads that usually cannot be assessed using the transport model based on assessment priorities from TSS2 and results of specific local assessments. Construction preparation shall focus on quality and scope of actions prepared. Due to limited implementation resources, preparations shall be carried out in the scope not exceeding the triple of the volume of the forecasted volume of available resources.

- Priorities in preparation and subsequent building of railway constructions on and outside of the TEN-T Network shall be defined based on the assessment from TSS2 and shall be guided in particular by priorities of entities contracting public transport or commercial rail transport operators (passenger and freight) which is already included in the assessment itself in TSS2 – further precision shall be added subsequently by specific feasibility studies.

  - It has been carried out continuously with the use of transport services plans.

- Higher resources for operability shall be primarily used to implement modifications of railway lines to up-to-date technical condition and equipping thereof while taking into account the requirements of entities contracting transport. Preference shall be given to modifications carried sufficiently early on those lines where a longer-term contract with a carrier is planned as a result of procurement (competition between carriers) so that subsequent operation can be done without any longer-term line closures and following an optimised operation concept.

  - It has been carried out continuously with the use of transport services plans.

- Preparation of high-speed lines/fast connections shall be done pursuant to individual administrative and legislative requirements. A network-wide Opportunities Survey shall be drafted; a justified technical-economic solution with the need to ensure a demonstrable achievable economic efficiency shall be defined. Subsequently, feasibility studies of individual transport branches reflecting the possibility of implementing individual stages and their benefits in time (possibility to prepare the stages/their benefits/possibility to finance) shall be prepared. After that, intentions can be converted to projects and only in that moment such a specifically defined HSL/FC section can be assessed together with other projects in the context of Transport Sector Strategies updating. Based on feasibility studies results, potential differences compared to corridors defined in TDP and zoning documentations of all levels (in particular DZD and ZP) shall be negotiated. Intense negotiations aiming at maximum support from EU Funds even after 2020 shall be carried out for HSL/FC sections, in the opposite case it would be difficult to ensure the financing volume under the financial framework of the Proposed Option (or only at the expense of numerous other transport network priorities).

  - The tender procedure for elaboration of Study on opportunities and Technical study for the system of Fast connections in the Czech Republic is in progress.

- For the railway network, savings shall be aimed for via the network restructuring process. This consists in construction and upgrading of important routes with significant society-wide impact but also of reduction, regionalisation or privatisation of those parts of the network for which there will be no economically justifiable use. This is related to necessary improvement of transport planning, in particular on regional level, and shall be addressed in detail within the Public Transport Concept under preparation and the amendment of the Act on public services in passenger transport.

  - The Public Transport Concept is being finalized with an expected approval by the government within 2Q 2015.

- For rail vehicles operation, the positives, negatives and financial requirements of potential harmonisation of the feeding system on the entire Czech territory while taking into account feeding systems in neighbouring countries shall be assessed.

- For waterway transport, improvement and stabilisation of navigation conditions on Elbe near the border, while respecting the need to ensure sufficient navigability parameters on the German side, are crucial. Other priorities are ensuring the navigability of Vltava to Prague (clearance dimensions) and building up navigability to Pardubice.

  - International EIA process of the project “Improvement of the navigation conditions between Ústí nad Labem and state border” is in progress.

- The leisure navigation potential in the context of leisure and tourism support could not be fully assessed in TSS2 due to the selected methodology. The Ministry of Transport focuses support in preparation and funding primarily on transport projects. The CEF (Cohesion and European) shall constitute the key source for waterway projects.

- Transport Sector Strategies do not take into account the DOL channel connection; nevertheless the territorial protection of the intention continues and steps pursuant to relevant governmental resolutions are being implemented.

  - Feasibility study of the project is under preparation in order to decide on a project territorial protection continuation.

- Another task consists in ensuring transferability of TSS2 principles into short-term annual financing plans – transferability into the SFTI budget for coverage of individual packages of measures and of specific projects.

- The role of direct charging of infrastructure users shall gradually gain in importance. The charging policy shall be predictable on the long-term; toll rates shall be adjusted to the vehicle fleet structure; the fee for use of railway infrastructure shall be set in compliance with the legislation in force sufficiently in advance and for a longer period.

- The MoT shall aim for receiving additional sources compared to the Proposed Option, primarily for implementation of priorities from TSS2 and implementation of complex clusters of constructions with continuous financing from previous years of constructions contracted by the RMD CR. Transport constructions shall not be launched unless there is guarantee of sufficient financial coverage thereof in subsequent years based on budgetary outlooks.

- Pre-financing of EU resources in the period 2014-2020 shall be ensured from the Ministry of Finance chapter of the state budget with subsequent retrospective refunding –continuing in the current system.

- Debt financing to be repaid from own resources of the transport sector shall be accepted only if a sufficient volume of financial resources for co-financing of EU Funds is not available, or in case a sufficient volume will not be available for funding of absolutely key constructions (the first ten of priority projects). Another acceptable scenario where debt financing to be repaid from own resources of the transport sector can be used is to cover an unexpected outage in revenues.

- In important projects where long-term economic benefits of this type of funding shall be demonstrated, preference shall be given to implementation using PPP. Only projects with appropriate level of investment preparation represented by continual and longer infrastructure clusters shall be selected for successful implementation. The possibility of combining the PPP model with EU resources shall be analysed. As compared to the current situation, the implementation of this model in the period 2014 – 2020 shall become simplified mainly with regard to mutual coordination in time.

  - Projects financed by the PPP form ( R4 and R7) are being prepared.

- Selection of the supplier for the Electronic Toll System and provider of services related to operation of this system shall be carried out sufficiently ahead in time. The toll system can be extended only if the costs for collection of each single CZK are acceptable. The maximum allowed ratio of revenues and expenditure set by the Transport Policy is 30%. The MoT shall not allow a loss of value of the investment into the existing Electronic Toll System that is fully functioning and very efficient when it comes to collection of fees. For the purpose of defining of economically efficient scope of network to be subject to toll and for selecting of the technical solution, the possibility of carrying out such a procurement procedure that would allow for obtaining of the market feedback before the final selection of the supplier (negotiated procedure with publication, competitive dialogue) is to be considered.

- Also regional and urban projects, development of bicycle paths as well as development of regional airports (based on the Air Transport Concept) shall be given appropriate support within the context of transport networks development.

  - The Air transport conception is being prepared.

- A strategy for ensuring operability and traffic control on transport networks in relation to increased resources for transport infrastructure maintenance and renewal shall be drafted.

- Permanent maintenance and development of the national multi-modal transport model shall be ensured for the future.

- Within Transport Sector Strategies, a significant number of intentions have been identified that so far are not accompanied by information necessary to be able to compare individual projects. A number of these intentions however do have a rather large potential importance; for future versions of Transport Sector Strategies, investors need to prepare additional information about the projects and thus have them quickly converted to projects. Fast Connection projects in railway infrastructure represent a specific chapter in this context as the drafting of the Opportunities Survey is crucial. Many uncertainties remain also in other segments of the rail network with the exception of the four transit corridors. In line with recommendations from Book 7 of Transport Sector Strategies, it will be necessary to address in detail the proposed parameters on many important segments of the backbone road network.

Tasks for 2016:

- Carry out the evaluation of Transport Sector Strategies, Phase 2 effectiveness

Deadline: December 2015

- Elaborate first update of the document Transport sector strategies using the outcomes of further follow-up strategic documents of the Transport policy (see below)

Deadline: December 2016

- Ensure screening of the updated document in the framework of SEA process

Deadline: December 2016

### ITS

Telematics represent an integral part of transport infrastructure for all transport modes. The INOTECH document (Resolution of the Government No 12/2009) has been approved in the Czech Republic. The aim of the strategy is to create conceptual conditions for inflow of new technologies supporting national transport policy objectives with accentuation of the links of the Czech transport system to the European system.

Telematics are divided into the following areas:

- ITS in road transport. Equipment of key roads with dynamic control systems still remains rather limited. These systems are important in particular for traffic capacity optimisation and improvement of safety. Information systems for users are of good quality. Support shall also focus on further conceptual development of the National Transport Information Centre in Ostrava, adding of information panels to other parts of backbone infrastructure and improving real-time provision of information to drivers based on actual traffic data.

- ERTMS in rail transport is important for international interoperability, higher safety of operation and capacity optimisation. A plan of gradual ERTMS deployment on the railway network exists in the Czech Republic.

- RIS in waterway transport is gradually being put into operation.

- SESAR in air transport is an indispensable part of air traffic.

- IT in public transport is represented by the information system on timetables that is being gradually improved; its current level is good.

Other opportunities for transport telematics quality improvement shall be based on new information technologies include space technologies – these opportunities will become more numerous with the introduction of the Galileo system.

Task for 2016:

- Prepare and approve in the CR Government the Action plan of ITS development in the transport sector summarising measures in all types of transport including multimodal approach to passenger and freight transport and to have it approved by the Czech Government. This shall be a conceptual document focusing on general benefits of modern technologies respecting the specificities of individual transport modes (it shall not be just a technical description of mutually unconnected projects).

Deadline: June 2015; launch of the interministerial commenting procedure in April 2015

- Prepare in more detail the Action plan of ITS development for the road network.

Deadline: December 2016; it will be approved on the level of the minister of transport

### Infrastructure interconnecting individual modes in passenger transport; ensuring a sustainable public multimodal passenger transport system based on segmentation; public transport vehicle fleet; interconnection of public transport with individual passenger motorised and non-motorised transport.

Interconnection of public passenger transport services and transport infrastructure development is very important, even crucial for some types of transport infrastructure (railway infrastructure of local importance). In general, the level of public transport in the Czech Republic is of good quality; insufficient financing of operation from public budgets represents the main risk for future development.  Transport planning quality, in particular on regional level, needs to be improved as well. For the area of public services in passenger transport, the Public Transport Concept shall address the following areas:

- Financing of public transport operation on individual levels;

- Transport contracting structure;

- Transport planning methodology and standards;,

- Public service agreements, opening of the market;

- Vehicle fleet quality and its financing;

- Integration of tariffs on individual levels;

- System technical interoperability;

- Regulation (direct contracting, competing for the market) vs self-organisation (market competition), licence policy;

- Interconnection to transport infrastructure;

- Multi-modal terminals for public transport.

Task for 2016:

- Prepare the Public Transport Conception

Deadline:  June 2015; launch of the interministerial commenting procedure in April 2015

- Prepare updates of transport service plans on national level and for individual regions while taking into account proposals defined in the Public Transport Conception under preparation. The plans shall also contain an outlook part that shall be drafted interactively with the updating of the Transport Sector Strategies, Phase 2 document.

Deadline: the plan on the national level till the end of the year 2016; regions plans according to the effectiveness of the current plans, at the latest till the end of the year 2017

### Infrastructure interconnecting individual freight transport modes, links to logistic and distribution system, freight transport vehicle fleet

For an increased use for rail and waterway transport and higher importance of multimodal or combined transport, it will be necessary to ensure support for building and equipping of multimodal public transport terminals, otherwise it shall not be possible to guarantee efficient usage of investment into these transport modes. Multimodal terminals linked to logistic processes shall therefore be defined as an integral part of transport infrastructure with public access (does not have to be directly owned by the state). The core and comprehensive TEN-T network has been defined also for this type of infrastructure, incl. the recommended coverage by sources for the period 2014 – 2020. There are bimodal (for road-rail transhipment) and trimodal terminals (road – rail, road – waterway and rail – waterway). Additional connection to air cargo represents another advantage. Three segments of intermodal transport have to be considered:

- Transport to maritime ports as part of transcontinental transports or using near-shore maritime transport. Mostly ISO containers are being used for this purpose.

- Intracontinental transport, focusing mainly on providing services for road carriers. In this case, the majority is represented by transport of road trailers or exchangeable add-ons, with the containers being an option as well.

- Combined transport over shorter distances, focusing mainly on exchangeable add-ons while using special technology for horizontal transhipment.

Terminals that are part of the TEN-T network must focus on the first two types of transport. In addition, they must meet the condition of public access, i.e. enable the performance of business activities to any entity that shows its interest to do so and no discriminatory conditions can be applied. This is crucial for the competitive environment. Also in this case, the most suitable set up is one where the terminal owner is not a carrier at the same time (neutral terminals). In the past, the privatisation of terminals in the Czech Republic has been done without introducing any conditions which currently leads to problems with ensuring public access in certain cases. The CR is therefore considering the setting up of several terminals that would be owned by the state (via RIA).

The possible installation of other equipment in terminals to change them into logistic centres offering outsources services represents another issue that would then include handling of the goods in logistic and storage buildings. In such cases, goods do not need to be transported in transportation units but can be transhipped from one means of transport to another (multimodal transport system). However, today it is no longer justified from the economic point of view to develop such logistic centres from public sources in most of the cases as the majority of transporters and carriers have already developed their own networks of warehouses and logistic centres, even if these are connected only to the road network. Building of additional capacity in multimodal terminals would therefore be superfluous and if public sources were used, this could be questioned as unauthorised state aid. It is therefore necessary to connect the existing logistic centres to multimodal transport terminal using combined transport in the form of services for road carriers.

Optimisation of the terminals network (its scope), technical parameters and capacity is another task that will have to be solved. The network should not be too dense (fragmentation of transportation flows that on the contrary need to be concentrated for rail and waterway transport) nor too loose (collection and delivery lasting too long).

Currently, only the vertical transhipment technology can be considered, even if it is not so performing. Horizontal transhipment technology (e.g. Cargo Beamer) can only be used if a Europe-wide network is developed.

Task for 2016:

- Elaborate and implement programmes for the support of construction and modernization of bimodal and trimodal freight terminals. The starting point will be effective Strategy of Support for Logistics from Public Sources and OPT 2014 – 2020.

Deadline: December 2015; first programme proposal has been elaborated, it is necessary to finalize the programme according to the approved OPT. The finalization will therefore be launched in June 2015.

- Update the document Strategy of Support for Logistics from Public Sources with the aim to ensure development of multimodal terminals in the CR on the basis of public access to provision transport and logistic services. The document will be extended with the issues of development and competitiveness of the freight railway transport.

Deadline: December 2016; first draft of the document will be prepared by June 2016; interministerial commenting procedure will be launched in October 2016.

### Safety of traffic, safety of infrastructure and operation thereon (protection from pathologies in the society, natural disasters resilience)

The Czech Republic has approved the National Road Safety Strategy and positive results of its application can be observed as despite increased transport performance volumes on roads, the number of fatal accidents is decreasing. The document is being evaluated every year.

Protection of transport infrastructure from natural disasters is a separate topic; global climate change accompanied with frequent and large floods is being discussed most (floods in the CR in particular in years 1997, 2002, 2010, 2013).

Task for 2016:

- Evaluate the effectiveness of National Road Safety Strategy and prepare material for an update of the document in 2020;

Deadline: December 2015; partial document update will depend on the outcomes of evaluation and will be possibly implemented during 2016.

- Work out the issue of transport infrastructure protection in the document Strategy for adjusting to climate change in the conditions of the Czech Republic prepared by the MoEnv

Deadline: December 2015; first document proposal will be in June 2015.

### Energy and transport (reducing dependence on fossil fuels thus reducing the volume of greenhouse gases produced)

Reducing of greenhouse gas emission (direct link to consumption of fossil fuels) and reducing the dependency of the economy on fossil fuels is an important target of the Europe 2020 Strategy. It is therefore necessary to create conditions for introducing of alternative energies, also by equipping of transport infrastructure with alternative energy fuelling and charging stations. The state shall therefore provide support to the private sector for developing infrastructure for alternative energies with the objective of motivating their faster introduction into use. The impact of the proposed implementation measures also depends on the development in the area of energy sources for transport. It will be necessary to change the energy mix in transport as the current resources used have high impacts on public health, environment and global climate change. Within the Transport Policy objectives, the mitigation of impacts of transport on public health and on the environment is equally important as ensuring competitiveness of the Czech economy. The State Energy Concept addresses the topic of energies in more detail.

Task for 2015:

- Elaborate the Clean Mobility Action Plan focusing on alternative energy in road transport

Deadline: June 2015, an interministerial commenting procedure will be launched in April 2015

- Set up programme of support for equipping the road infrastructure with alternative energy fuelling and charging stations

Deadline: December 2015; first draft of the programme will be worked out by September 2015; it is necessary to finalize the programme according to the approved OPT. The finalization will be therefore launched in October 2015.

### Specific areas of the transport sector

Waterway transport

Waterway transport is specific as numerous elements of waterway infrastructure serve at the same time for other functions and, in many cases, the importance of this transport-unrelated function prevails. A specific approach for assessment of the whole waterway transport sector shall be adopted by the concept under preparation.

Task for 2015:

- Prepare The Conception of waterway transport including SEA assessment

Deadline: December 2015; the first draft of the documentation has been worked out, consultations with expert public are in progress. SEA process has been launched. Interministerial commenting procedure and public consultations will be launched in June 2015.

## Description of clusters and projects

See separate Excel tables

## Implementation

### WWD

### RIA

### RMD

### SFTI

See separate analytical tables and the Summary of the capacity analysis and the proposal of measures in order to ensure the competence of the intermediate bodies and beneficiaries to implement projects