State Fund for Transport Infrastructure

|  | Unit | Role of the body and extent of its involvement | Model positions | Assessment whether or not the present organisational model is convenient for the accomplishment of the relevant activity (if staff capacity and qualification are sufficient or if a need for organisational changes was identified) and, if applicable, the plan and time-schedule for the implementation of any necessary changes | Number of employees (jobs under OPT) Current number | Assessment whether or not the present staff numbers are sufficient or if any augmentation is necessary; information concerning the planned time-schedule of staff augmentation | Training, appraisal and motivation of such employees | Overall assessment of the organisation’s capacity for accomplishing the activity and further personnel risks identified (including proposals for the elimination of such risks and the time-schedule for appropriate measures) | Contact person (secretary): 2251 31732 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender procedures | Internal Administration Department (OVS) | SFTI acts as Intermediary Body under Operational Programme Transport 2 and hence may draw funds from Technical Assistance for implementation purposes. When selecting contractors for implementation, the Internal Administration Dept. organizes tender procedures. | Director of the Internal Administration Dept. Technical assistance and public procurement officer | The present organisational model is convenient also for the 2014+ programming period. | 0.76 | Tender procedures are coordinated by two employees who may substitute one another. If necessary, a SFTI lawyer is invited to participate in the tender procedures. | In the area of training, appraisal and motivation of the respective employees, SFTI follows the Methodological Guideline for HR Development applicable for the programming periods 2014-2020 and 2007-2013. As the Intermediary Body, SFTI has a training plan set out for each employee, which is up-dated on an annual basis. Also, employees may participate in educational activities beyond the scope of the plan, relevant for the given point of time. Employees involved in the OPT implementation participate in educational activities organized by the Ministry of Regional Department – the National Coordinating Body and, simultaneously, in specific educational activities organized by external contractors. In the event of a specific professional training for larger staff groups, the training takes place directly at the workplace. Also, employees take participate in workshops organized in foreign countries and the best practices exchange. The employees are subjected to annual appraisals based on the competence model, identifying individual evaluation criteria. The appraisals also set out training plans for the individual employees. SFTI employees are motivated by salary as well as by incentive bonuses and target bonuses. | The present administrative capacity is sufficient, tender procedures are planned and the plans are followed. In connection with the staff augmentation for Supervision purposes, one more job position is planned to reinforce the Internal Administration Dept. | Ing. Lucie Bartáková Lucie.bartakova@sfdi.cz 266 097 234 |
|  | Controlling Department (OK) | SFTI acts as Intermediary Body under OPT 2. In relation to public procurement, it performs on-site controls pursuant to Art. 125 of the General Regulation, including controls of awarding additional works. | Director of the Controlling Dept. Independent controlling officer, Controlling lawyer | The present organisational model is convenient also for the 2014+ programming period, however, considering the fact that SFTI has been charged with the Supervision of major projects using its own capacities, the staff number of the Controlling Dept. will need to be increased by another 30 employees in order to accomplish the Supervision duties. Employees to carry out Supervision will be hired gradually, according to the expected approvals of major projects funded from OPT 2. | Currently 4.7 | For the purpose of Supervisory activities, the staff number will need to be increased by 30 (or 25.5 jobs under OPT), depending on how the individual major projects to be funded from OPT 2 will be approved gradually. |  | The number of staff required for Supervision activities needs to be increased gradually. There is the risk of a lack of applicants with sufficient qualification for the job available on the labour market. | Ing. Ondřej Papež ondrej.papez@sfdi.cz 266 097 565 |
| Compliance with requirements arising from environmental legislation |  |  |  |  |  |  |  | . |  |
|  | Controlling Department | SFTI acts as Intermediary Body under OPT 2 and as such performs on-site controls pursuant to Art. 125 of the General Regulation, including controls of compliance with the conditions of environmental protection during construction implementation. A relatively marginal area of control. | Director of the Controlling Dept. Independent controlling officer | The present organisational model is convenient also for the 2014+ programming period, however, considering the fact that SFTI has been charged with the Supervision of major projects using its own capacities, the staff number of the Controlling Dept. will need to be augmented by another 30 employees in order to accomplish the Supervision duties. Employees to carry out Supervision will be hired successively, according to the expected approvals of major projects funded from OPT 2. | Currently 4.7 | For the purpose of Supervisory activities, the staff number will need to be increased by 30 (or 25.5 jobs under OPT), depending on how the individual major projects to be funded from OPT 2 will be approved gradually. |  | The number of staff required for Supervision activities needs to be increased gradually. There is the risk of a lack of applicants with sufficient qualification for the job available on the labour market. | Ing. Ondřej Papež ondrej.papez@sfdi.cz 266 097 565 |
| "Project pipeline" processing and prioritisation of projects | Internal Administration Department | SFTI drafts project applications and subsequently implements only those projects under Technical Assistance in which it acts as beneficiary. During the project implementation, monitoring reports and payment requests are submitted on a quarterly basis. Expenses are accounted for as the respective project expenses and, upon reimbursement, allocated to the project in the SFTI budget. | Director of the Internal Administration Dept. Technical assistance officer Accountant and wage accountant Independent HR officer | The present organisational model is convenient: expenses accounted for under technical assistance include the expenses of tender procedures, expenses effected on the basis of concluded contracts, also administered by the Internal Administration Dept.; as a result, continuity of the information disclosed is guaranteed. | 1.52 | The present number of jobs required for the preparation of project applications is sufficient and no augmentation is planned for the future. Subsequent project implementation counts with a new accountant position until the end of 2014. |  | The administrative capacity is sufficient, no augmentation is planned. In case of need, substitution is possible. | Ing. Lucie Bartáková Lucie.bartakova@sfdi.cz 266 097 234 |
| Financial and project management during project implementation | Payment Requests Administration Department (AZP) | SFTI acts as Intermediary Body under OPT 2, carrying out administrative control of simple payment requests and administering payment requests. | Assistant director of the Resources Implementation Section Director of the Dept. for Payment Requests Administration Finance manager | The present organisational model is convenient also for the 2014+ programming period. | 6.84 | The present number of jobs required for the administrative control of simple payment requests and subsequent administration of the same is sufficient and no augmentation is planned for the future (apart from maternity/parent leave??) |  | The administrative capacity is sufficient, no augmentation is planned. In case of need, substitution is possible. | Ing. Jan Budík jan.budik@sfdi.cz 266 097 508 |
|  | Accounting and Financial Controlling Department (OÚFK) | SFTI ensures release of funds according to the beneficiaries’ requirements to their respective accounts via electronic bank payment system. | Director of the Accounting and Financial Controlling Dept. Financial resources administration officer |  | 2.79 | The present number of jobs required for releasing of funds according to beneficiaries’ requirements to their respective accounts via electronic payment systems is sufficient and no augmentation is planned for the future. |  |  | Ing. Jiří Vejnar jiri.vejnar@sfdi.cz 266 097 222 |
|  | Project Task Department (OPÚ)/ Project Documentation Supervision Department (OSPD) | SFTI compiles the budget and medium-term outlook, containing an overview of activities co-financed from OPT, including the supervision of project documentation. | Assistant director of the Section for Financial Resources Administration Project task officer Deputy director of the Accounting and Financial Controlling Dept. Project documentation supervisor | The present organisational model is convenient also for the 2014+ programming period. | 5.74 | The present number of jobs required for the compiling of the budget and medium-term outlook is sufficient and no augmentation is planned for the future. |  | The administrative capacity is sufficient, no augmentation is planned. In case of need, substitution is possible. | Ing. Zbyněk Hořelica zbynek.horelica@sfdi.cz 266 097 510 |
| Resources for maintenance and operation of the infrastructure in construction (both administrative and financial) |  |  |  |  |  |  |  |  |  |
|  |  |  |  | . |  | . |  | . |  |
| Management of complex systems in the given transport sector (e.g. ITS) |  |  |  |  |  |  |  |  |  |
| Internal procedures and training for efficient project monitoring, identification of potential delays and public tender processing | Internal Administration Department | When implementing Technical Assistance projects, a great number of methodologies must be complied with which are set out in the Working Procedure Manual. All staff working on the project implementation must study the methodologies regularly and also participate in public procurement training courses organized by the Ministry for Regional Development - the National Coordinating Authority or by external contracting authorities. | SFTI Director Internal auditor Administrative support Director of Internal Administration Dept. Technical assistance officer Technical assistance and public procurement officer | The present organisational model is convenient also for the 2014+ programming period. | 2.02 | The present number of staff ensuring the monitoring of the implemented project of Technical Assistance is sufficient, the internal procedures are set out according to the Working Procedure Manual in cooperation with the SFTI methodologist. No augmentation of staff numbers is necessary. |  | The administrative capacity is sufficient, no augmentation is planned. In case of need, substitution is possible. | Ing. Lucie Bartáková Lucie.bartakova@sfdi.cz 266 097 234 |
| Internal procedures for early problem solutions in project implementation | Internal Administration Department | In connection with the implemented Technical Assistance projects, monitoring reports and payment requests are submitted on a quarterly basis which monitor the progress of the project or fund drawing with respect to the budget. Where necessary, project changes are applied for. | Director of Internal Administration Dept. Technical assistance officer | The present organisational model is convenient and entirely sufficient; quarterly monitoring provides full information on the project implementation. | 0.51 | The present number of jobs is entirely sufficient and requires no augmentation. |  | The administrative capacity is sufficient, no augmentation is planned. In case of need, substitution is possible. | Ing. Lucie Bartáková Lucie.bartakova@sfdi.cz 266 097 234 |
|  | Controlling Department | As Intermediary Body under OPT 2, SFTI is obliged to carry out controls pursuant to Art. 125 of the General Regulation, including on-site controls. | Construction supervisor | Under the current organisational model, controls of physical implementation are carried out as ex-ante controls of expenses already paid. As a result, the controls identify shortcomings which have already been implemented so that potential problems in project implementation may not be discovered on time. In the programming period 2014+, SFTI has been charged with the Supervision of major projects using its own capacities, i.e. performing regular everyday supervision of the construction implementation. This will allow for timely identification of shortcomings and possible remedy before the reimbursement of costs under OPT 2. | - | For the purpose of Supervisory activities, the staff number will need to be augmented by 30 (or 25.5 jobs under OPT), depending on how the individual major projects to be funded from OPT 2 will be approved gradually. |  | The number of staff required for Supervision activities needs to be increased gradually. There is the risk of a lack of applicants with sufficient qualification for the job available on the labour market. | Ing. Ondřej Papež ondrej.papez@sfdi.cz 266 097 565 |
|  | Methodology and Toll Payment Department (OPM a ČZ) | SFTI, as the Intermediary Body under OPT 2, sets out, to the extent of its delegated powers, the working procedures applied in the implementation of activities and tasks of the OPT 2 Intermediary Body and creates the legal framework for the implementation of OPT 2 project financing from SFTI resources. | Director of the Methodology and Toll Payment Dept. Lawyer Methodology officer | The present organisational model creates conditions convenient also for the actual functioning of SFTI as the Intermediary Body in the programming period 2014-2020. | 2.03 | The present staff capacity of the Department for creating internal regulations, reviewing contracts concluded with beneficiaries and for methodological activities is sufficient. |  | The present personnel structure of the Department fully complies with the needs arising from the tasks of SFTI as Intermediary Body, which have been delegated to SFTI. Another lawyer position is planned for the future to reinforce the Department’s capacity. | JUDr. Janka Krupičková janka.krupickova@sfdi.cz 606 642 802 |